Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26-05-2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS34741 |
| Project Name | FreelanceFinder: Discovering Opportunities, Unlocking Potential |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication. | USN-1 | As a user, I can sign up and log in securely. | 3 | High |  |
|  |  | USN-2 | As a user, I can reset my password.. | 2 | Medium |  |
| Sprint-2 | Job Posting & Browsing | USN-3 | As a client, I can post a freelance job. | 2 | High |  |
| Sprint-3 | Application & Messaging | USN-4 | As a freelancer, I can browse and filter jobs.. | 3 | High |  |
|  |  | USN-5 | As a freelancer, I can apply for jobs.. | 2 | High |  |
|  |  | USN-6 | As a user, I can send/receive messages. | 2 | Medium |  |
| Sprint-4 | Payment Integration & Reviews | USN-7 | As a client, I can pay freelancers securely. | 3 | High |  |
|  |  | USN-8 | As a user, I can leave a review after project completion.. | 2 | Medium |  |
|  |  | USN-9 | As a user, I can change my password. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 May 2025 | 2 june 2025 | 20 | 2 june 2025 |
| Sprint-2 | 20 | 6 Days | 3 May 2025 | 4 june 2025 | 20 | 4 june 2025 |
| Sprint-3 | 20 | 6 Days | 5 May 2025 | 6 june 2025 | 20 | 6 june 2025 |
| Sprint-4 | 20 | 6 Days | 7 May 2025 | 8 june 2025 | 20 | 8 june 2025 |